## Slide 1
FROM
ATLAS
TO EKS
How to stay sane and save 45% during a large‑scale MongoDB migration
Yurii Olshanetskyi
Principal Data Engineer

## Slide 2: AGENDA
Why leave a fully‑managed Cloud Database?
Choosing the platform: From theory to reality
Large‑Scale Migration: The Pain Points Nobody Warns Us About
After the Cutover: Life Without Atlas
Questions

## Slide 3: THE BUSINESS CASE FOR CHANGE
 | Atlas (Managed) | Self-Managed EKS
Monthly Cost | $100,000 | $70,000 (initial goal)
Control Level | Limited customization | Full control
Monitoring | Vendor-provided | Integrated to existing monitoring/alerting infrastructure
Strategic Fit | Standalone service | Aligned with EKS strategy

## Slide 4: ATLAS OR SELF-MANAGED: WHAT TO CHOOSE
When Atlas makes sense:
Early-stage businesses (start-ups)
Don't have specialists to maintain infrastructural overhead
Need to focus on product, not infrastructure
When Self-managed makes sense:
Mature engineering resources available
No strings attached to specific platform features
Cost optimization at scale
Operational control required

## Slide 5: PLATFORM OPTIONS EVALUATED
Self-Managed on EC2
Self-Managed K8s + Operator
Other Managed
Scaling
Healing
Configuration
Optimization
Cost
Lowest
Low
Highest
❌

## Slide 6: PLATFORM OPTIONS EVALUATED
MongoDB Community edition
MongoDB
Enterprise
Percona Server
For MongoDB
Security
Maintainability
Cost
Free
High
Free
❌

## Slide 7
MIGRATION ARCHITECTURE OVERVIEW
Core Principles & Foundation​
Minimal Disruption
Target: 2-5 hour maintenance window
1
Reduce Blast Radius
Incremental cluster cutover (one by one)
2
Solid Rollback Strategy
Tested and ready under pressure
3
Tools:
GitOps foundation (ArgoCD)
MongoSync for data migration
Kafka CDC for roll-back
4

## Slide 8
Oplog window is too short to sync data
MongoSync continuously fails on data copy
CDC can’t handle the write traffic in real-time
PRODUCTION MIGRATION: WHEN REALITY HIT HARD
No MongoDB support available

## Slide 9
WHAT ACTUALLY WORKED IN PRODUCTION
Hybrid MongoSync + Kafka approach for data copy
Adjusted MongoDB Oplog operations to catch fullDocument
Cleanup legacy data

## Slide 10
Atlas shutdown finished on Dec 15. 2025
Monthly cost decreased by 45%
AFTER THE CUTOVER: LIFE WITHOUT ATLAS
Monitoring, backups, upgrades - now fully on us​
Solid foundation was built, but now there is technical debt to address
NOW IT IS ALL YOURS! INCLUDING BENEFITS AND RESPONSIBILITY

## Slide 11
THANK YOU!
www.linkedin.com/in/yurii-olshanetskyi